Verbouwing/renovatie hoofdingang en foyer Vrijhof

Deze zomer wordt de hoofdingang en foyer van de Vrijhof verbouwd en gerenoveerd. Dit doen we in twee fasen. In dit bericht lees je welke werkzaamheden in fase 1 worden uitgevoerd en welke overlast het eventueel gaat geven.

## Wat gaat er gebeuren en wanneer?

|  |  |
| --- | --- |
| Week 28 | Sloopfase |
| Week 29 tot en met week 32  | Opbouwfase  |

## Wat is de overlast?

In het begin van de verbouwing/renovatie tijdens de sloopwerkzaamheden, is er geluidsoverlast in het gebouw. Na de sloopwerkzaamheden vinden er opbouwwerkzaamheden plaats en dat gaat af en toe gepaard met geluidsoverlast zoals boren. De hoofdingang van de Vrijhof wordt gedurende deze periode afgesloten. De ingang van de bibliotheek blijft gewoon geopend.

## Meer informatie en vragen

Voor vragen over de verbouwing/renovatie kun je terecht bij de Servicedesk in de Vrijhof.

Informatie over fase 2, renovatie/verbouwing van de ingang bij de bibliotheek volgt in een later stadium via de serviceportal en studentenportal.

# Renovation of the main entrance and foyer of the Vrijhof

The main entrance and foyer of the Vrijhof are being renovated this summer. We’re doing this in two phases. In this message, you’ll find details about the work being carried out in phase 1 and any potential disruptions.

## What will happen and when?

|  |  |
| --- | --- |
| Week 28 | Demolition phase |
| Weeks 29 to 32  | Construction phase  |

## What kind of disruptions can be expected?

During the initial demolition and renovation work, there will be noise in the building. After the demolition, consutrction activities will take place, occasionally involving noise from drilling. The main entrance of the Vrijhof will be closed during this period, but the library entrance will remain open.

## Information and questions

For more information or if you have any questions about the renovation, you can contact the Servicedesk at the Vrijhof.

Information about phase 2, which involves renovating the entrance near the library, will be provided later via the service portal and student portal.